PREMISES/HEALTH & SAFETY MEETING

3RD JULY 2014

Present: Sally de Jongh- Chair

Jackie Lack – Head Teacher

Steve Milsom – Site Manager

Wayne Johnson – Kirk & Kirk

Maureen Holden – Welfare Assistant

Health & Safety

MH reported a child had been burned at an FRA event. LBH advised report to be made under RIDDOR. MH to be notifier and to send email to Wayne for info.

There were also incidents of 3 black eyes, all noted.

Re recording incidents, Wayne will compile an end of year report for Governors.

Trees

All the debris from fallen trees has now gone.

A neighbour has complained re trees needing lopping – Groundtel will be doing it.

We will need new specifications for the increase in work.

Could Tracie Bushell draw this up for us?

General

Back gates need replacing as does the pedestrian gate

Fencing around reception – has this been done?

Conservatory guttering and door seals need looking at

Hooks for the Pavilion – Steve will sort

Inner fence may need replacing monitor condition

Outside signage – we need quotes

Roof where demolition was carried out is leaking – monitor

Expansion

Snagging still not finished

Hall still needs another day

Cleaning

Active cleaning – nursery is being cleaned at night, there are already extra cleaners provided

Cleaners mainly still in am when Steve is on site.

There will need to be a deep clean during summer hols, also carpets need cleaning.

Extra work being caused by the dust etc from demolition

More rubbish from school meals to be taken out

School meals

There has been no response to the request for tenders. Harlyn cannot at this stage provide hot meals.

Risk Assessment for expansion

Still waiting for sign off on everything fire warranty still not handed over

Training related to expansion

Alarms – now all Octagon

Neighbour complaints about outdoor bell -  Steve will look in to it – possibly no alarm to go off unless double entry

Call outs go straight to a security company. Jackie and Steve no longer key holders for emergencies

Ropes have now been fixed – what is happening about payment?

H & S for September

Water checks need doing

Asbestos not relevant

We need all manuals should do risk assessment Wayne will look at specific hazards

Fire alarm (bridge) do we arrange service for expansion

Swing gates?

O&M and CDM folder still to be haded over

Test water sprinkler

Landscaping – nursery area

Wayne recommends fencing off slope steps and fencing, gaps too wide

Needs risk assessment

If not safe Balfour need to change as children putting limbs through

General security

Quiet play area is out of use

Play Force to quote for different play surfaces -  FRA to pay

Teachers do carry out own annual classroom risk assessment. – documentation to be prepared

Budge

Devolved capital £24k there is £890 left

14k on white boards

New library needs fitting out £1100   G & Toms

Expansion money has been overspent we had £59 for whole school

£24 k has been put aside

Next meeting to be held after expansion completed.